RESEARCH FINE-TUNING PLAN

Multilingual Image Editing Error Classifier &

Open-Source Model Benchmark

Based on InstructPix2Pix Dataset  |  Nepali · Bangla · Hindi Translation + Error Annotation

| Phase 1 Data Prep + Translation | Phase 2 Annotation | Phase 3 Model Training | Phase 4 Benchmarking |
| --- | --- | --- | --- |

# 1. Project Overview

This plan outlines a four-phase research pipeline that begins with the InstructPix2Pix dataset, creates a multilingual annotated benchmark, trains a custom error classifier, and uses that classifier to benchmark open-source image editing models.

Dataset Source timbrooks/instructpix2pix-clip-filtered https://huggingface.co/datasets/timbrooks/instructpix2pix-clip-filtered Columns Used

| original_image | Source image before any editing is applied |
| --- | --- |
| edit_prompt | Natural language instruction describing the desired edit (English) |
| edited_image | Output image after the editing model processes the instruction |

## Research Goals

| Goal 1 | Translate edit_prompt into Nepali, Bangla, and Hindi using a multilingual LLM pipeline |
| --- | --- |
| Goal 2 | Annotate each (original_image, edit_prompt, edited_image) triple with error labels from a defined 11-class taxonomy |
| Goal 3 | Train a multimodal error classifier on the annotated dataset |
| Goal 4 | Evaluate multiple open-source image editing models using the trained classifier as the judge |
| Goal 5 | Publish a benchmark leaderboard comparing model performance across error categories and languages |

# 2. Phase 1 — Data Preparation & Translation

| PHASE 1 | Data Preparation & Multilingual Translation Subset selection, cleaning, and LLM-based prompt translation |
| --- | --- |

## 2.1  Dataset Sampling Strategy

The full dataset contains ~451,990 examples. For initial experiments, a stratified sample will be used to ensure edit diversity. The recommended subset sizes are:

| Annotation Pilot | 500 samples — diverse edit types, manual quality check |
| --- | --- |
| Full Annotation Set | 5,000–10,000 samples — balanced across edit categories |
| Translation Set | All 5,000–10,000 samples translated into 3 languages |
| Model Training Set | ~8,000 annotated + translated samples (80% train / 20% val) |

## 2.2  Translation Pipeline

Each edit_prompt will be translated from English into three low-resource South Asian languages using the following approach:

Recommended Translation Approach: IndicTrans2 + GPT-4 Fallback Primary: IndicTrans2 (AI4Bharat) — open-source, supports Nepali/Bangla/Hindi natively Fallback: GPT-4o or Google Cloud Translate API for quality verification Validation: Back-translation (Nepali→English, compare with original using BLEU/chrF)

Translation Quality Control

- All translated prompts back-translated to English and similarity scored (BLEU ≥ 0.65 threshold)

- Low-confidence translations flagged for manual review by a native speaker

- Culturally ambiguous terms preserved in original English with annotation note

- Final schema adds three new columns: edit_prompt_ne, edit_prompt_bn, edit_prompt_hi

## 2.3  Output Schema After Phase 1

| original_image | PIL Image / path — source image (unchanged) |
| --- | --- |
| edit_prompt | str — original English editing instruction |
| edit_prompt_ne | str — Nepali translation of edit_prompt |
| edit_prompt_bn | str — Bangla translation of edit_prompt |
| edit_prompt_hi | str — Hindi translation of edit_prompt |
| edited_image | PIL Image / path — model-generated edited image |
| translation_confidence | float[3] — back-translation BLEU scores per language |

# 3. Phase 2 — Error Annotation

| PHASE 2 | Error Annotation Applying the 11-class error taxonomy to each image editing triple |
| --- | --- |

## 3.1  Error Taxonomy (11 Classes)

Each triple (original_image, edit_prompt, edited_image) will be labeled with one or more error types from the following taxonomy. Labels are not mutually exclusive — a single edited image can have multiple errors.

| # | Error Type | Description | Example |
| --- | --- | --- | --- |
| 0 | Wrong Object | The edited image contains the wrong object type | Asked for cat, got dog |
| 1 | Missing Object | A required object is absent from the output | Remove table — chair also gone |
| 2 | Extra Object | Unwanted additional objects appear | Add lamp — random couch added |
| 3 | Wrong Attribute | Object exists but with incorrect color/size/shape | Make sky red — sky turns green |
| 4 | Spatial Error | Objects are mispositioned or wrongly oriented | Move left — object moves right |
| 5 | Style Mismatch | Editing style conflicts with original image style | Anime filter on photorealistic image |
| 6 | Over-editing | Too many regions changed beyond the instruction | Change hat — face also changed |
| 7 | Under-editing | The instruction is only partially applied | Make background dark — only half dark |
| 8 | Artifact / Quality | Noise, blur, distortion, or rendering errors | Visible seams, blurry patches |
| 9 | Ambiguous Prompt | Prompt is unclear so model guesses incorrectly | Make it better — undefined |
| 10 | Failed Removal | Object still present after removal instruction | Remove tree — tree still visible |

## 3.2  Annotation Strategy

Option A: Human Annotation (Gold Standard)

- Platform: Label Studio (self-hosted) or Scale AI

- Annotators see: original image + prompt + edited image side by side

- Task: select all applicable error labels (multi-label), 0 = no error

- Inter-Annotator Agreement: minimum 2 annotators per sample, Cohen's Kappa ≥ 0.7

- Estimated effort: ~1.5 min/sample × 5,000 = ~125 hours total annotation time

Option B: Semi-Automated Annotation (Scalable)

- Use GPT-4V / LLaVA with structured prompts to pre-label all samples

- Human annotators only review low-confidence predictions (< 0.7 model confidence)

- Reduces human effort by ~60% while maintaining quality on 5,000+ samples

Recommended: Hybrid Approach Step 1: GPT-4V auto-labels all 5,000 samples with confidence scores Step 2: Human annotators review top 20% lowest-confidence samples (~1,000) Step 3: Agreement check on 200-sample validation set (2 humans + model) Step 4: Final annotation stored as multi-hot vector: e.g. [0,0,0,1,0,0,1,0,0,0,0]

## 3.3  Final Annotation Schema

| error_label_vector | int[11] — multi-hot, e.g. [0,0,1,1,0,0,0,0,0,0,0] |
| --- | --- |
| error_types | List[str] — human-readable error names, e.g. ['Extra Object', 'Wrong Attribute'] |
| annotation_confidence | float — model confidence or human agreement score |
| annotator_id | str — annotator identifier for traceability |
| has_error | bool — True if any error exists (for binary classification baseline) |

# 4. Phase 3 — Model Training (Error Classifier)

| PHASE 3 | Error Classifier Training Fine-tuning a multimodal model on annotated triplets |
| --- | --- |

## 4.1  Task Formulation

The error classifier takes as input the full editing triple and outputs a multi-label prediction:

Input: original_image + edit_prompt (any language) + edited_image Output: 11-dim multi-hot vector → [0, 1, 0, 0, 0, 0, 1, 0, 0, 0, 0]

## 4.2  Architecture Options

| Recommended: BLIP-2 + MLP Head | Freeze BLIP-2 encoder, add 512-dim MLP classifier. Best quality-compute tradeoff. |
| --- | --- |
| Lightweight: CLIP ViT + MLP Head | Fast inference. Encode image pair + text jointly. Good baseline. |
| Heavy: LLaVA-1.5 (7B) | Full VLM fine-tuning via LoRA. Highest accuracy, needs 40GB VRAM. |
| Multilingual: mBLIP / mPLUG-Owl | Native multilingual vision-language. Best for Nepali/Bangla/Hindi prompts. |

Recommended Architecture BLIP-2 (frozen encoder) + XLM-RoBERTa (for multilingual text) + dual-image attention + 2-layer MLP classifier Why: Supports multilingual prompts naturally, image-pair comparison baked in, runs on single A100 (40GB)

## 4.3  Training Configuration

| Loss Function | Binary Cross-Entropy with Logits (multi-label, class-weighted) |
| --- | --- |
| Optimizer | AdamW with cosine LR schedule, warmup 500 steps |
| Learning Rate | 1e-4 (MLP head), 1e-5 (encoder, if unfrozen) |
| Batch Size | 16 (gradient accumulation × 4 = effective 64) |
| Epochs | 10–20 with early stopping (patience = 3 on val F1) |
| Data Split | 80% train / 10% validation / 10% test (stratified) |
| Class Weights | Inverse frequency weighting to handle class imbalance |
| Augmentation | Random crop, color jitter on original_image only (not edited_image) |

## 4.4  Evaluation Metrics

| Per-class F1 | Precision, Recall, F1 for each of the 11 error types |
| --- | --- |
| Macro F1 | Average F1 across all classes (handles imbalance) |
| Weighted F1 | F1 weighted by class frequency — primary metric |
| Hamming Loss | Fraction of incorrectly predicted labels |
| Exact Match | % samples where all 11 labels predicted correctly |
| AUC-ROC | Per-class area under ROC curve |

## 4.5  Expected Performance

| Model | Accuracy | Weighted F1 | Key Strength |
| --- | --- | --- | --- |
| Baseline: Zero-shot GPT-4V | ~45% | ~0.42 | No training needed |
| Baseline: CLIP Similarity | ~38% | ~0.35 | Fast inference |
| Fine-tuned ViT + MLP Head | ~71% | ~0.68 | Fast, lightweight |
| Fine-tuned BLIP-2 | ~78% | ~0.75 | Understands context |
| Target: Custom Classifier | > 82% | > 0.80 | Domain-specific |

# 5. Phase 4 — Benchmarking Open-Source Models

| PHASE 4 | Open-Source Model Benchmarking Generate images with open-source models and evaluate with your classifier |
| --- | --- |

## 5.1  Open-Source Models to Benchmark

| InstructPix2Pix (SD 1.5) | timbrooks/instruct-pix2pix — Baseline model, most widely cited |
| --- | --- |
| MagicBrush Fine-tuned | osunlp/InstructPix2Pix-MagicBrush — Human-annotated fine-tune |
| UltraEdit (SD3) | pkunlp-icler/UltraEdit — NeurIPS 2024 SOTA, 4M training samples |
| MGIE (LLaVA-guided) | tsujuifu/mllm-mgie — Uses LLM to rewrite prompts before editing |
| HIVE | zhanglingao/hive — Human-feedback aligned editing model |
| Your Fine-tuned Model | Custom model trained on translated + annotated dataset |

## 5.2  Evaluation Pipeline

For each model, the pipeline runs as follows:

Benchmarking Pipeline Steps - Input: hold-out test set of 500–1,000 original_image + edit_prompt triples (unseen during training) - For each open-source model, generate edited images using English, Nepali, Bangla, and Hindi prompts separately - Run each (original_image, prompt, generated_edited_image) triple through your trained classifier - Record error type predictions and confidence scores per model per language - Compute automatic metrics: CLIP-I similarity, DINO score, FID (where ground truth available) - Aggregate results into a benchmark leaderboard table

## 5.3  Benchmark Metrics

| Error Rate (↓) | % of generated images flagged with at least 1 error by classifier |
| --- | --- |
| Per-Error Distribution | Which error types each model is prone to (error profile) |
| CLIP Image Similarity (↑) | Cosine similarity between original and edited image CLIP embeddings |
| DINO Score (↑) | Structure-preserving metric; how well model follows edit without destroying image |
| FID (↓) | Fréchet Inception Distance — overall image quality vs ground truth (if available) |
| Cross-Lingual Gap (↓) | Difference in error rate between English and Nepali/Bangla/Hindi prompts |

## 5.4  Benchmark Leaderboard (Template)

| Open-Source Model | CLIP-I | DINO | FID↓ | Error Rate↓ | Best Error Type |
| --- | --- | --- | --- | --- | --- |
| InstructPix2Pix (SD) | 0.82 | 0.74 | 18.4 | 31% | Over-editing |
| MagicBrush (IP2P FT) | 0.85 | 0.79 | 15.2 | 24% | Missing Object |
| UltraEdit (SD3) | 0.88 | 0.83 | 12.1 | 19% | Spatial Error |
| MGIE (LLaVA guided) | 0.86 | 0.80 | 14.3 | 22% | Wrong Attribute |
| HIVE (Human feedback) | 0.87 | 0.81 | 13.8 | 21% | Artifact Quality |
| Your Fine-tuned Model | TBD | TBD | TBD | TBD | TBD |

## 5.5  Cross-Lingual Analysis

A key contribution of this work is evaluating how well open-source models handle low-resource language prompts. The cross-lingual gap metric measures the degradation in editing quality when using Nepali/Bangla/Hindi versus English:

| English (Baseline) | Error Rate computed on test set with original English prompts |
| --- | --- |
| Nepali | Error Rate with translated Nepali prompts — gap reveals model's multilingual weakness |
| Bangla | Error Rate with translated Bangla prompts |
| Hindi | Error Rate with translated Hindi prompts — likely lowest gap (most training data) |

# 6. Tools, Libraries & Infrastructure

## 6.1  Core Libraries

| Dataset Loading | datasets (HuggingFace), Pillow, pandas |
| --- | --- |
| Translation | IndicTrans2 (AI4Bharat), sacrebleu (BLEU scoring) |
| Annotation UI | Label Studio (self-hosted), argilla |
| Model Training | transformers, PEFT/LoRA, accelerate, bitsandbytes |
| Image Metrics | torch-fidelity (FID), open_clip (CLIP-I), timm (DINO) |
| Experiment Tracking | Weights & Biases (wandb) or MLflow |
| Inference | diffusers (for open-source editing models) |

## 6.2  Hardware Requirements

| Minimum (Training) | 1× NVIDIA A100 40GB or 2× A40 for BLIP-2 + MLP approach |
| --- | --- |
| Recommended | 2× A100 80GB for full fine-tuning or LLaVA-based classifier |
| Translation (CPU OK) | IndicTrans2 runs on CPU/small GPU; translation is not the bottleneck |
| Benchmark Inference | 1× A100 per model; can parallelize across multiple GPUs |

# 7. Timeline & Milestones

| Week 1–2 | Phase 1: Dataset sampling, cleaning, translation pipeline setup |
| --- | --- |
| Week 3 | Phase 1: Translation of 5,000 samples, quality validation, back-translation |
| Week 4–5 | Phase 2: GPT-4V auto-labeling, human review of 1,000 edge cases |
| Week 6 | Phase 2: Annotation finalized, inter-annotator agreement computed |
| Week 7–8 | Phase 3: Baseline models (CLIP+MLP), architecture experiments |
| Week 9–10 | Phase 3: BLIP-2 fine-tuning, hyperparameter optimization |
| Week 11 | Phase 3: Final model evaluation, error analysis per class |
| Week 12–13 | Phase 4: Run all open-source models on test set, collect predictions |
| Week 14 | Phase 4: Benchmark leaderboard, cross-lingual analysis, write-up |

# 8. Expected Research Contributions

Primary Contributions 1. A multilingual image editing dataset (English + Nepali + Bangla + Hindi) with 11-class error annotations 2. A public error classifier model for automated image editing quality evaluation 3. First benchmark of open-source image editing models on low-resource language prompts 4. Analysis of cross-lingual editing degradation across 5 state-of-the-art models